Team 1 - W4 Standup

Luis Hernandez will work on **placeholder art for menu screens and hub**

Expects to complete it by October 26th, Saturday

**Does Not** need resources from other teammates

Kodiak Shepard will work on **placeholder mini game artwork/icons**

Expects to complete it by October 27th, Sunday

**Does Not** need resources from other teammates

Rebecca Tester will work on the **Main Tutorial** and the **Mouse Maze Minigame**

Expects to complete it by October 30th, Wednesday

**Does** need **placeholder menu** and **minigame assets** from **Kodiak** and **Luis**

Matthew Satterfield will work on the **Hub**, **Minigame Menu**, and **Matching Game**

Expects to complete it by October 30th, Wednesday

**Does** need **placeholder menu** and **minigame assets** from **Kodiak** and **Luis**